AI SEO — 7-DAY SPRINT

np-coaches.co.uk

A day-by-day implementation plan to get NP Coaches cited by AI search engines (ChatGPT, Perplexity, Google AI Overviews, Claude, Gemini) within 90 days.

Why this sprint matters Right now NP Coaches is invisible in AI search results for non-branded queries. Competitors (Westway, City Circle, Westbus, Imperial Coaches) are getting cited instead. This 7-day plan changes that by making the site machine-readable (schema, llms.txt), fixing the authority gaps (NAP, leadership, founding date), and structuring content for AI extraction. Allocate roughly 4–6 hours per day. Total effort: ~30–35 hours over the week.

## Files included in this pack

| File | What it is |
| --- | --- |
| robots.txt | Site-root crawler instructions. Explicitly allows AI bots (GPTBot, ClaudeBot, PerplexityBot, Google-Extended, Bingbot). |
| llms.txt | Human-readable site map for AI systems. Published at /llms.txt. |
| services.md | Structured services data for AI agents and procurement systems. Published at /services.md. |
| schema-snippets.json | 9 JSON-LD schema blocks ready to paste into pages or configure via Rank Math. |

# Sprint overview

Each day builds on the previous. Don't skip ahead — Day 1 foundations enable Days 2–4 work.

| Day | Focus | Primary owner | Time |
| --- | --- | --- | --- |
| 1 | Foundations — robots, llms.txt, plugin, sitemap | Developer | 4–5 hrs |
| 2 | Schema markup across every page | Developer | 5–6 hrs |
| 3 | Content rewrites — definition blocks, titles, metas | Copywriter + Developer | 5–6 hrs |
| 4 | FAQ expansion, internal links, alt text, basic fixes | Copywriter + Developer | 4–5 hrs |
| 5 | Authority signals + Google Business Profile claim | Owner + Copywriter | 4–5 hrs |
| 6 | New pages — comparison, Slough location, Wedding | Copywriter + Developer | 5–6 hrs |
| 7 | Reviews, monitoring setup, final QA | Owner + Developer | 3–4 hrs |

Roles needed Developer (D): WordPress access, can edit theme files, install plugins, modify robots.txt and upload files Copywriter / marketer (C): Can edit page content via WordPress/Elementor and draft new copy Owner / brand (O): Can confirm facts, claim Google Business Profile, approve outreach

DAY 1 · Foundations — robots, plugins, sitemap Owner: Developer Est. time: 4–5 hours

Set the technical groundwork. Without this, none of the later schema and structure work gets seen by AI engines.

### Tasks

☐  Install Rank Math SEO plugin (free version is fine). Configure with the Setup Wizard.

  - During setup, set business type to 'Local Business' and select 'TaxiService' (closest schema type for a coach company).

  - Enable the XML Sitemap module.

  - Enable the Schema (Structured Data) module.

☐  Upload the provided robots.txt to the site root. Replace any existing /robots.txt.

  - Verify it's live by visiting https://np-coaches.co.uk/robots.txt

☐  Upload the provided llms.txt to the site root.

  - Verify it's live: https://np-coaches.co.uk/llms.txt

☐  Upload the provided services.md to the site root.

  - Verify it's live: https://np-coaches.co.uk/services.md

☐  Submit the XML sitemap to Google Search Console (search.google.com/search-console).

  - If the site isn't yet verified in GSC, do that first via DNS TXT record or HTML file upload.

☐  Submit the same sitemap to Bing Webmaster Tools (bing.com/webmasters).

☐  Test that AI bots are not blocked. Visit: https://np-coaches.co.uk/robots.txt and check no Disallow rules target GPTBot, ClaudeBot, PerplexityBot, Google-Extended, Bingbot.

☐  Quick check: run curl -I https://np-coaches.co.uk/?page_id=20 and confirm it returns 301 → /about-us/. Repeat for ?page_id=21 → /contact-us/.

### End-of-day verification

- robots.txt live and listing all AI bots as Allowed

- llms.txt live and returning markdown content

- services.md live and returning markdown content

- Sitemap submitted in both GSC and Bing Webmaster Tools

- Rank Math active and configured

DAY 2 · Schema markup — make the site machine-readable Owner: Developer Est. time: 5–6 hours

Schema is the single highest-leverage AI SEO fix. This is the day that unlocks AI citation. All snippets are in the schema-snippets.json file in this pack.

### Tasks

☐  In Rank Math → Titles & Meta → Local SEO, fill in business details: name, address, phone, hours, founding date 1999.

☐  Add Organization / LocalBusiness JSON-LD sitewide (Snippet 1 in schema-snippets.json).

  - Option A: Use Rank Math's Local SEO settings — it generates this automatically once fields are filled.

  - Option B: Paste the raw JSON-LD into the theme header via Insert Headers and Footers plugin if more control needed.

☐  Add WebSite schema to homepage (Snippet 2).

☐  Add Service schema to /uk-tours/ (Snippet 3).

☐  Add Service schema to /home-to-school/ (Snippet 4).

☐  Add Service schema to /daily-express-service/ (Snippet 5).

☐  Add Service schema to each fleet sub-page (Snippet 6 — adapt for each seat size). 6 pages total: /19-seat-coaches/, /35-seat-coaches/, /53-seat-coaches/, /76-seat-coaches/, /86-seat-coaches/, /98-seat-coaches/.

☐  Add FAQPage schema to /faqs/ (Snippet 7). Update questions to match what's actually on the page if different.

☐  Add BreadcrumbList schema to every page below the homepage (Snippet 8). Rank Math does this automatically once breadcrumbs are enabled — just enable them in the plugin settings.

### End-of-day verification

- Visit https://search.google.com/test/rich-results for each of the following URLs and confirm at least one valid item is detected:

  - https://np-coaches.co.uk/

  - https://np-coaches.co.uk/uk-tours/

  - https://np-coaches.co.uk/home-to-school/

  - https://np-coaches.co.uk/daily-express-service/

  - https://np-coaches.co.uk/53-seat-coaches/

  - https://np-coaches.co.uk/faqs/

- Fix any schema errors reported by the validator before moving on.

### Common pitfalls

- Don't add the same Organization schema twice on a page. If Rank Math is generating one, don't paste another.

- If using Rank Math's UI, make sure the operator licence number, address, and founding date are filled — these flow into the schema automatically.

- Validate every URL before considering this day complete.

DAY 3 · Content rewrites — definition blocks and titles Owner: Copywriter + Developer Est. time: 5–6 hours

AI engines extract passages, not pages. Today we rewrite every page opening as a self-contained, fact-rich answer that an AI engine can quote directly.

### Tasks

☐  Rewrite the homepage opening paragraph. Use this template (adapt facts as needed):

NP Coaches (New Punjab Coaches Ltd) is a West London-based coach hire

operator founded in 1999, running a 15-coach Euro 6 fleet from its depot

in Iver, Buckinghamshire (SL0 9QZ). The company provides charter coach

hire, a daily scheduled coach service to Birmingham, Wolverhampton and

Leicester, and home-to-school transport for Pioneer Secondary Academy

and Herschel Grammar School in Slough.

☐  Rewrite the /about-us/ opening to add specific facts: founders Jujhaar Singh Brainch (CEO) and Mandeep Singh Brainch (Compliance & Operations Manager), original founder, 1999 founding date, evolution from Southall-Midlands scheduled service.

☐  Rewrite the /uk-tours/ opening with a definition paragraph + specific facts (group sizes, on-board amenities, coverage area).

☐  Rewrite the /home-to-school/ opening — name the schools, name the routes, mention ShuttleID and DBS-checked drivers.

☐  Rewrite the /daily-express-service/ opening — list the exact pickup points, frequency, lead time, luggage allowance.

☐  Rewrite each fleet sub-page opening — exact seat count, exact amenities, ideal group size.

☐  Update all page titles and meta descriptions per the SEO audit table (use Rank Math's per-page SEO settings).

  - Critical title fixes: homepage, /fleet/, /uk-tours/, /home-to-school/, /daily-express-service/, and each fleet sub-page.

☐  Fix the /76-seat-coaches/ vs '72 seat' mismatch — pick one, update URL, title, body, and the /fleet/ link to match.

☐  Add a 'Last updated: [date]' stamp to /safeguarding/ and /privacy-policy/.

☐  Update privacy policy: replace 'www.gamechique.com' with 'www.np-coaches.co.uk' (from basic-fixes list).

☐  Remove the editor's note ('Needs amending to January 2026') from /safeguarding/.

### Content rules for every rewrite

- Lead with the answer. AI engines extract the first 1–2 sentences of each section.

- Use specific numbers, not adjectives ('15-coach fleet' not 'large fleet'; '1999' not 'many years').

- Keep key answer blocks to 40–60 words.

- Mention the founders by name on /about-us/ — entity recognition matters for AI engines.

- Don't keyword-stuff. AI search penalises this by ~10%.

DAY 4 · FAQs, internal links, image alt text Owner: Copywriter + Developer Est. time: 4–5 hours

Expand the FAQ page with the questions AI engines actually see being asked, fix the legacy URL leaks, and finally give images alt text.

### Tasks

☐  Rewrite the /faqs/ page. Add at least 10 new questions targeting real searches. The FAQPage schema (Snippet 7) lists the priority ones. Each answer 40–60 words, lead with the answer.

☐  Replace every ?page_id= link on /faqs/ with its pretty slug:

  - ?page_id=20 → /about-us/

  - ?page_id=21 → /contact-us/

  - ?page_id=24 → /get-a-quote/

  - ?page_id=171 → /privacy-policy/

  - ?page_id=14 → /daily-express-service/

  - ?page_id=29 → /home-to-school/

☐  Add a Last Updated date to every FAQ when it gets updated.

☐  Add inline contextual internal links (target 10–15 new links across the site):

  - On /fleet/, link each seat-size mention to its sub-page in body copy.

  - On /home-to-school/, link to /safeguarding/ inline.

  - On /uk-tours/, link to specific fleet pages from amenities list.

  - On /daily-express-service/, link to the three route pages.

  - On /about-us/, link to fleet, services, and quote.

  - On each fleet sub-page, link back to /fleet/ and to /get-a-quote/.

☐  Add descriptive alt text to every image on the homepage, About, Fleet, and the six fleet sub-pages.

  - Use the format: 'NP Coaches [vehicle type] [context]'. Examples in the SEO audit doc.

  - Don't keyword-stuff. Describe what's actually in the image.

☐  Fix the YouTube embed showing the raw URL (Elementor video widget config).

☐  Fix the 'Book Destination' buttons on the homepage Locations section — point them to /get-a-quote/ or /uk-tours/.

☐  Fix the 'Home To School T&C' footer link — point to a dedicated terms page or to /privacy-policy/#h2s-terms.

☐  Update footer copyright to use dynamic year (PHP date('Y') or theme equivalent).

### End-of-day verification

- Visit /faqs/ — confirm at least 10 questions, all using pretty URLs, all with 40–60 word answers.

- Run the FAQ page through https://search.google.com/test/rich-results — confirm FAQPage is detected.

- Inspect 5 random images via browser dev tools — confirm alt attribute is populated.

DAY 5 · Authority signals & Google Business Profile Owner: Owner + Copywriter Est. time: 4–5 hours

AI engines cite third-party sources 6.5x more often than first-party sites. Today is about consolidating NP's existing third-party presence and unlocking Google Business Profile.

### Tasks — Authority

☐  Add a 'Leadership' section to /about-us/ naming Jujhaar Singh Brainch (Director and CEO) and Mandeep Singh Brainch (Compliance & Operations Manager). Add roles, brief bios, and photos if available.

☐  Link to the route-one.net feature article from /about-us/. Use anchor text 'Featured in routeone, March 2025'.

☐  Add the operator licence number, CPT membership, and any FORS accreditation to the footer (visible on every page).

☐  Surface '25+ years of trusted coach hire since 1999' in the footer.

☐  Audit and fix NAP consistency. The canonical address is: Willow Tree Farm, Love Lane, Iver, Buckinghamshire, SL0 9QZ. Update on:

  - Yell listing (currently shows Southall)

  - LocalLife.co.uk listing (currently shows Southall, UB2 5DS)

  - Mimoji listing (currently shows Southall + claims 'Established 2007')

  - Coachhire.directory listing

  - Any other directories found via google search 'NP Coaches' or 'New Punjab Coaches'

☐  Fix the founding-date inconsistency. Use 1999 everywhere.

☐  Fix the phone-number format inconsistency on site. Pick one: +44 208 843 1000 (with spaces) or +44-208-843-1000 (with dashes). Use everywhere including schema.

### Tasks — Google Business Profile

☐  Go to google.com/business and claim/verify the listing. Verification can take 5 days by post — start today.

☐  Set primary category to 'Bus and coach company' (or 'Charter bus service').

☐  Set secondary categories: 'School bus service', 'Tour operator'.

☐  Add service area — list every postcode covered (SL, UB, HA, TW, RG).

☐  Upload 20+ photos: fleet exteriors, fleet interiors, depot, drivers in uniform (with consent), happy passengers (with consent).

☐  Add Services with descriptions: Charter hire, UK tours, Home-to-school, Daily Express.

☐  Make the first Google Update post: introduce the business, mention the 25+ year history.

☐  Email the 20 most recent satisfied customers asking for a Google review. Provide a direct review link.

### End-of-day verification

- Leadership section live on /about-us/ with both founder sons named

- route-one.net link present

- Operator licence number visible in footer

- GBP claim process initiated (verification card in the post if applicable)

- At least 5 review requests sent

DAY 6 · New AI-citable pages — comparison & location Owner: Copywriter + Developer Est. time: 5–6 hours

Comparison content accounts for ~33% of all AI citations (Princeton GEO study). Location pages anchor local AI Overview citations. Today we create both.

### Task 1 — Comparison page: 'NP Coaches Daily Express vs National Express vs Megabus'

☐  Create a new page at /london-to-birmingham-coach-comparison/ (or similar).

☐  Include a comparison table with these columns: NP Coaches Daily Express, National Express, Megabus.

☐  Rows to cover: London pickup point, Slough pickup, Frequency, Fare range, Lead time, Luggage allowance, Operator type, Best for.

☐  Be honest. NP's differentiators: Southall + Slough Library pickup, smaller stops, family-business service, same operator as school transport (so trusted by local families), more flexible.

☐  Add a 40-60 word direct answer at the top: 'Three operators run scheduled coach services between London and Birmingham: National Express, Megabus, and NP Coaches Daily Express. NP Coaches is the only operator picking up at Southall and at Slough Library, with daily services 7 days a week.'

☐  Add FAQPage schema to this comparison page covering: 'Is there a coach from Southall to Birmingham?', 'Who runs the London to Birmingham coach?', 'Where does the NP Coaches Birmingham service pick up?'

### Task 2 — First location page: 'Coach Hire Slough'

☐  Create /coach-hire-slough/ as the template for future location pages.

☐  Unique 600+ word content (not spun from other pages). Cover:

  - Definition block: 'Coach hire in Slough from NP Coaches — based in Iver (SL0 9QZ), 5 minutes from Slough town centre. Available 19–98 seater coaches for school trips, weddings, corporate transfers, and airport transfers from Heathrow.'

  - Areas of Slough served (specific neighbourhoods, postcodes)

  - Common use cases for Slough customers (Heathrow transfers, school trips, business)

  - Local landmarks and pickup points

  - Schools served (Pioneer, Herschel Grammar)

  - Pricing guidance and quote CTA

☐  Add Service schema with areaServed = Slough.

☐  Embed the Google Business Profile map (once GBP is set up).

☐  Link to this page from the main nav (under Services or Locations submenu).

### Task 3 — 'Wedding Coach Hire London' page

☐  Create /wedding-coach-hire-london/.

☐  This is a high-value, low-competition keyword for NP. Cover:

  - Definition block: 'Wedding coach hire in London from NP Coaches — guest transport from ceremony to reception, luxury executive coaches, professional uniformed drivers, decorated coaches available on request.'

  - Pricing guidance ('from £...')

  - Typical wedding scenarios (Heathrow guest pickup, ceremony→reception, evening guest transport)

  - Booking lead time and seasonal availability

  - FAQ section

☐  Add Service schema.

### End-of-day verification

- All 3 new pages live and indexed

- Each has been validated for schema

- Each is linked from at least 2 other pages on the site

DAY 7 · Reviews, monitoring & sign-off Owner: Owner + Developer Est. time: 3–4 hours

Final day. Set up tracking so we can measure whether AI citations are increasing, embed reviews, and run end-to-end validation.

### Tasks

☐  Claim Trustpilot business profile. Request reviews from 20 recent customers (different from the GBP request batch).

☐  Once GBP has reviews (even 3-5), embed a Google Reviews widget on the homepage. Use a free plugin like 'Widget for Google Reviews'.

☐  Add aggregate Review schema to the homepage (Snippet 9 in schema-snippets.json) — only once real reviews exist.

☐  Verify all 14 items from the basic-fixes doc are complete.

☐  Set up the AI visibility tracking spreadsheet. Create a Google Sheet with columns: Date | Query | ChatGPT cited? | Perplexity cited? | Google AI Overview shown? | NP cited in AIO? | Competitors cited | Notes.

☐  Establish baseline by running these 20 queries today across ChatGPT, Perplexity, and Google. Record results:

  - coach hire west london

  - school coach hire Slough

  - coach hire Heathrow

  - London to Birmingham coach

  - London to Wolverhampton coach

  - Southall to Birmingham coach

  - 53 seater coach hire London

  - double decker coach hire London

  - wedding coach hire London

  - corporate coach hire London

  - coach hire Iver

  - coach hire Slough

  - home to school coach Slough

  - Pioneer Academy school bus

  - Herschel Grammar school transport

  - coach hire near Heathrow Airport

  - airport transfer coach Heathrow

  - school trip coach hire Berkshire

  - NP Coaches reviews

  - New Punjab Coaches

☐  Set a calendar reminder to repeat this measurement on the first Monday of every month.

☐  Submit the updated sitemap to Google Search Console again (forces re-crawl of new pages).

☐  Submit /llms.txt as a URL to Google for indexing via Search Console URL Inspection tool.

☐  Run https://search.google.com/test/rich-results on 5 random pages — confirm all return valid schema.

☐  End-to-end smoke test: visit the site, click through to every page from the nav, check nothing broken.

### End-of-day deliverables

- AI visibility baseline measured and recorded

- Monthly tracking process established

- Review collection initiated on 2 platforms

- All schema validated

- Sprint complete — observation phase begins

# After the sprint

The sprint gets the site AI-ready. Citation builds over the following 60–90 days as AI engines re-crawl and incorporate the new content into their training and live-search responses.

## Weeks 2–4 — Maintenance

- Add 5+ new Google reviews per month.

- Add one new location page per week (Iver, Heathrow, Uxbridge, Hounslow, Reading).

- Begin organic participation on Mumsnet, elevenplusexams.co.uk forum, Reddit (r/london, r/SouthLondon). Don't spam. Answer real questions usefully.

- Pursue local press placements (Bucks Free Press, Slough Observer) — these create the third-party citations AI engines cite and lay groundwork for a future Wikipedia article.

## Month 2 — Content depth

- Publish first blog post: 'Planning a school trip: a complete coach hire checklist for UK schools'.

- Expand all six fleet sub-pages to 600+ words each.

- Create remaining service pages: Corporate Coach Hire, Airport Transfer, Sports Team Coach.

## Month 3 — Measurement

- Re-run the 20-query AI visibility baseline. Compare to Day 7 baseline.

- Identify which queries NP is now cited for, which still need work.

- Decide whether to invest in a paid AI visibility tracking tool (Otterly, Peec AI, ZipTie).

- Review Google Search Console for new keyword impressions.

- Plan the next sprint based on data.

What success looks like at 90 days NP Coaches cited in ChatGPT or Perplexity answers for at least 5 of the 20 baseline queries. NP Coaches appearing in Google's local pack for 'coach hire Slough', 'coach hire Iver', 'school coach hire Slough'. 10+ Google reviews and 5+ Trustpilot reviews collected. /llms.txt and /services.md indexed and accessed by AI crawlers (visible in server logs). Organic traffic to /daily-express-service/ and home-to-school pages up 30–50%.

# Reference — files in this implementation pack

These ship alongside this Word doc. Upload each to the corresponding location on the site.

| File | Location on site | What it does |
| --- | --- | --- |
| robots.txt | /robots.txt | Tells crawlers what's allowed. Explicitly allows AI bots. |
| llms.txt | /llms.txt | Human-readable summary of the business for AI systems. |
| services.md | /services.md | Structured services info for AI agents and comparison tools. |
| schema-snippets.json | Inside each page's <head> via theme / Rank Math | All 9 JSON-LD schema blocks to make the site machine-readable. |

Final note AI SEO compounds. The first 30 days show small wins. The real movement happens at 60–90 days as AI engines re-crawl and incorporate the new structure into their answers. Don't skip the monthly measurement — it's the only way to know what's working. And whatever you do — don't keyword-stuff, don't fake reviews, don't spam Reddit. These all backfire harder on AI SEO than on traditional SEO.